# Development Plan: Quantum Distortion V2

## Overview

This plan outlines the execution steps to upgrade the Quantum Distortion MVP to the V2 Bass Music Edition. The development is broken down into sequential milestones to ensure stability is maintained while core architecture changes are made.

## Milestone M9: The Multiband Refactor (Crucial)

Goal: Fix the "Static Bass" issue by implementing the hybrid split-band architecture.

- Task 9.1: Crossover Implementation

- Create quantum_distortion/dsp/crossover.py.

- Implement linkwitz_riley_split(audio, sr, crossover_freq) using scipy.signal.

- Unit Test: Summing Low + High bands should equal Input (perfect reconstruction).

- Task 9.2: Pipeline Branching

- Refactor process_audio in pipeline.py.

- Implement the split logic.

- Route Low Band -> Time Domain Saturation -> Mixer.

- Route High Band -> Existing STFT Pipeline -> Mixer.

- Task 9.3: Low Band Processing

- Add saturation.py for time-domain saturation (move/refactor soft_tube here).

- Add "Mono-Maker" utility (average L+R for low band).

- Verification: Spectrogram analysis of a sweep to confirm low-end continuity.

## Milestone M10: Overlap-Add & Quality Refinement

Goal: Eliminate frame-boundary artifacts and improve transparency.

- Task 10.1: OLA Architecture

- Refactor stft_utils.py to enforce hop_length = n_fft // 4.

- Update process_audio to strictly adhere to OLA reconstruction constraints.

- Ensure windowing is applied correctly (Analysis Window -> Process -> Synthesis Window).

- Task 10.2: Quality Verification

- Create a "Passthrough" test where Pre-Quant and Post-Quant are off. The output must null with the input (cancel out to near zero).

## Milestone M11: Spectral Distortion Algorithms

Goal: Implement Path A - creative distortion directly in the frequency domain.

- Task 11.1: Spectral Bitcrush/Decimation

- Modify quantizer.py or create spectral_fx.py.

- Implement logic to reduce precision of Magnitude floats.

- Task 11.2: Phase Dispersal

- Implement algorithms to rotate phase values based on Magnitude threshold.

- Task 11.3: Bin Scrambling

- Implement localized shuffling of magnitude bins.

- Integration: Hook these into the High Band pipeline as alternatives to the current distortion_mode.

## Milestone M12: Creative "Quantum" Features

Goal: Add the producer-focused sound design tools.

- Task 12.1: Spectral Freeze

- Add a freeze boolean to the pipeline.

- If True, store the first frame's magnitude and use it for all subsequent frames in the high band.

- Task 12.2: Formant Shifting

- Implement formant_shift parameter.

- Logic: Interpolate/Resample the Magnitude array to shift peaks up/down without altering the frequency bins themselves.

- Task 12.3: Harmonic Locking

- Update build_target_bins in quantizer.py to accept a fundamental_freq.

- Generate targets based on f * n (Harmonic Series) instead of scale lookup.

## Milestone M13: Sonic Validation & UI Update

Goal: Verify the "Bass Focus" and update the visual interface.

- Task 13.1: Sonic Logging Suite

- Create scripts/sonic_check.py.

- Generate Spectrograms (Input vs Output).

- Generate Delta Audio (Input - Output).

- Task 13.2: Streamlit V2 Interface

- Update UI to show two tabs/columns: "Low Band (Body)" and "High Band (Texture)".

- Add Crossover Frequency slider.

- Add the "Delta Listen" toggle.

## Dependencies & Risks

- SciPy Signal: Required for high-quality crossover filters.

- Phase Issues: Splitting bands introduces phase shifts at the crossover point. Linkwitz-Riley is chosen to minimize this, but strict testing is required.

- Complexity: The pipeline is becoming non-linear. Proper class-based refactoring (Processor pattern discussed previously) might be needed if process_audio becomes too large during M9.